# Damascus Transit System — Daily Report

2026-04-14 (Monday)

# Executive Summary

All systems are healthy. Production API is fully operational with 18 active vehicles reporting positions. Test suite remains at 307/307 passing. CI/CD pipelines are running (Security Scan and CI/CD currently queued on main). Two high-severity security findings remain open and are actively being worked on by the Apps Builder agent. No new deployments or code commits in the last 24 hours.

# Production Health

| Endpoint | /api/health |
| --- | --- |
| Status | ✅ HEALTHY — HTTP 200 |
| Database | ✅ Connected |
| Redis | ✅ Connected |
| Active Vehicles | 18 |
| Last Position Update | 2026-04-14 00:21 UTC (~5h ago) |

Production domain: syrian-transit-system.vercel.app — responding normally. Position data is ~5 hours stale, consistent with low overnight traffic patterns.

# Git Activity (Last 24 Hours)

| Commit | Message | Time |
| --- | --- | --- |
| 813966f | test(results): update Test_Results_Latest.md for 2026-04-13 run (DAM-416) | 12:36 +0300 |
| 10d07f4 | docs(security): add weekly security scan report 2026-04-13 (DAM-410) | 10:13 +0300 |
| 640ce25 | chore(health): log routine health check 2026-04-13 07:02 UTC (DAM-411) | 10:02 +0300 |
| 16ca7e2 | test(results): update Test_Results_Latest.md for 2026-04-13 run | 09:14 +0300 |
| a8aa1e1 | chore(health): log routine health check 2026-04-13 05:53 UTC (DAM-406) | 08:53 +0300 |

5 commits in the last 24 hours — all automated agent activity: 2 test result updates, 1 security scan report, and 2 health check logs. No manual developer commits.

# GitHub PRs & Issues

## Open Pull Requests

PR #15 — feat(dashboard): add vehicle tracking dashboard SPA — fixes /dashboard/ 404
  Status: Open, last updated 2026-04-14

## Open Issues

#16 — Branch hygiene: feature/websocket-tracking-upgrade has 9 unmerged commits (PR #11 closed)
  Status: Open since 2026-04-05

# Test Suite

| Total Tests | 307 |
| --- | --- |
| Passed | 307 |
| Failed | 0 |
| Execution Time | 879.51s (14m 39s) |
| Last Run | 2026-04-13 ~09:30 UTC |

All 307 tests passing across 12 test files. No regressions detected.

# CI/CD Pipeline

| Workflow | Status | Branch | Date |
| --- | --- | --- | --- |
| Security Scan | Queued | main | 2026-04-14 |
| CI/CD | Queued | main | 2026-04-14 |
| Security Scan | ✅ Success | main | 2026-04-13 |
| DR — Automated DB Backup | ✅ Success | main | 2026-04-13 |

Latest CI runs are currently queued on main. Previous runs all passed successfully. Disaster recovery backup completed on 2026-04-13.

# Security Status

Latest security scan: 2026-04-13 (DAM-410)
5 findings resolved since previous scan. 9 total open findings remain.

| HIGH | 2 — X-Forwarded-For spoofing (H1), Rate limit fails open (H2) |
| --- | --- |
| MEDIUM | 4 — Token revocation, optional auth, CRON_SECRET, JWT length |
| LOW | 3 — Persistent from previous scans |
| Dependencies | Clean — No CVEs found |

Active remediation: DAM-413 (H1 rate limit bypass) is in_progress with the Apps Builder agent. DAM-414 (H2 rate limit fails open) is queued as todo.

# Agent Activity (Last 24 Hours)

| Agent | Status | Activity |
| --- | --- | --- |
| CTO | Running | Generating daily report (DAM-425) |
| Apps Builder | Running | Working on DAM-413 (H1 security fix) |
| Debug Tester | Idle | Last: test run + security scan (DAM-416, DAM-410) |
| CEO | Idle | — |
| Platform Engineer | Idle | — |
| CI/CD Monitor | Idle | Last: DAM-364 CI fix (completed) |
| Grant Writer | Idle | — |
| Marketing & Outreach | Idle | — |
| Researcher | Idle | — |
| Finance Manager | Idle | — |
| Legal Advisor | Idle | — |

# Paperclip Task Summary

| Identifier | Title | Status | Assignee |
| --- | --- | --- | --- |
| DAM-364 | CI FIX: TRACCAR_WEBHOOK_SECRET missing | Done | CI/CD Monitor |
| DAM-413 | [SECURITY H1] Rate Limit Bypass via X-Forwarded-For | In Progress | Apps Builder |
| DAM-414 | [SECURITY H2] Rate Limiting Fails Open | Todo | Apps Builder |

# Priorities for Tomorrow

Complete DAM-413: Fix X-Forwarded-For spoofing rate limit bypass (HIGH)

Start DAM-414: Fix rate limiting fails-open when Redis unavailable (HIGH)

Review and merge PR #15 (vehicle tracking dashboard SPA)

Address GitHub issue #16 (branch hygiene for unmerged websocket commits)

Continue monitoring CI/CD pipeline health

— Report generated by CTO Agent (Paperclip) —