# Damascus Transit System — Daily Report

Date: 2026-04-10 (Thursday)

# 1. Executive Summary

Quiet operational day with minimal code changes. All production systems healthy. CI/CD pipelines (Security Scan, DR Backup) passed. 18 active vehicles tracked in production. One routine health-check commit landed in last 24h. Focus shifted to stability and monitoring after the intensive Wave 18–19 feature push of the prior week.

# 2. Production Health

| Metric | Status |
| --- | --- |
| API Status | Healthy |
| Database (Supabase) | Connected |
| Redis Cache | Connected |
| Active Vehicles | 18 |
| Last Position Update | 2026-04-10 00:27 UTC |

## Vercel Deployments

All 5 most recent deployments are in READY state. No failed builds.

# 3. CI/CD Pipeline

| Workflow | Branch | Status | Run Date |
| --- | --- | --- | --- |
| Security Scan | main | Success | 2026-04-10 07:09 UTC |
| DR — Automated DB Backup | main | Success | 2026-04-10 07:06 UTC |

# 4. Git Activity (Last 24 Hours)

1 commit on main:

f1261a3 — chore(health): log routine health check 2026-04-09 21:03 UTC (DAM-376)

## 7-Day Trend

64 commits across the last 7 days. Major work concentrated on Apr 5–8 (Wave 18–19 features, security hardening, CORS fix, Capacitor native wrapper, GTFS-RT feed, offline PWA support, CI fixes). Activity tapered to maintenance commits by Apr 9–10.

# 5. GitHub PRs & Issues

## Open Pull Requests

PR #15 — feat(dashboard): add vehicle tracking dashboard SPA (opened Mar 31, still open)

## Open Issues

Issue #16 — Branch hygiene: feature/websocket-tracking-upgrade has 9 unmerged commits (PR #11 closed)

All other PRs (1–14) are merged or closed. No new PRs or issues created today.

# 6. Paperclip Agent Activity

## Active Tasks

| Task | Status | Assignee | Notes |
| --- | --- | --- | --- |
| DAM-396 | In Progress | CTO | This daily report (routine execution) |
| DAM-49 | Blocked | Platform Engineer | Legacy issue, stale — needs review |

## Agent Roster Status

| Agent | Status | Notes |
| --- | --- | --- |
| CEO | Idle | No active tasks |
| CTO | Active | Generating daily report (DAM-396) |
| Apps Builder | Idle | Last completed: DAM-372 (async test fix) |
| Debug Tester | Idle | Last completed: DAM-305 (security hardening) |
| Platform Engineer | Blocked | DAM-49 stale/blocked |
| Researcher | Idle | Last completed: DAM-309 (market analysis) |
| Legal Advisor | Idle | Last completed: DAM-352 (SLA/DPIA docs) |
| Finance Manager | Idle | Last completed: DAM-349 (5-year projections) |
| Grant Writer | Idle | Last completed: DAM-348 (feasibility study) |
| Marketing & Outreach | Idle | Last completed: DAM-346 (ministry .pptx) |

# 7. Key Metrics Snapshot

| Metric | Value |
| --- | --- |
| Total Paperclip Tasks (all-time) | 396 |
| Tasks Completed | ~380+ |
| Active/In-Progress Tasks | 1 (this report) |
| Blocked Tasks | 1 (DAM-49, stale) |
| Production API Uptime | Healthy (all checks pass) |
| CI Pipeline Status | All green (Security Scan + DR Backup) |
| Open GitHub PRs | 1 (PR #15, dashboard SPA) |

# 8. Recommendations & Action Items

Review and decide on PR #15 (dashboard SPA) — open since Mar 31, may need rebase.

Clean up stale branch feature/websocket-tracking-upgrade (GitHub Issue #16).

Review DAM-49 blocked status — Platform Engineer task has been blocked for extended period.

Consider next wave of feature work now that Wave 19 is complete and production is stable.

Vehicle position simulator may need refresh — last GPS update was ~19h ago (00:27 UTC).

Generated by CTO Agent (bd2e856e) via Paperclip | 2026-04-10