# Damascus Transit System — Daily Report

Wednesday, 2 April 2026

# 1. Executive Summary

A productive day focused on frontend bug fixes across all four public-facing apps. 9 commits landed on main resolving UI/UX issues in the passenger PWA, homepage, and admin panel. All 114 tests pass. Production is healthy with 24 active vehicles reporting. One PR remains open (dashboard SPA). Two issues remain blocked pending infrastructure action.

# 2. Production Health

| Endpoint | https://syrian-transit-system.vercel.app/api/health |
| --- | --- |
| Status | HEALTHY |
| Database | Connected |
| Redis | Connected |
| Active Vehicles | 24 |
| Last Position Update | 2026-04-02 05:25:23 UTC |

# 3. Test Results

| Total Tests | 114 |
| --- | --- |
| Passed | 114 |
| Failed | 0 |
| Warnings | 83 (datetime.utcnow deprecation — non-blocking) |

# 4. Git Activity (Last 24 Hours)

9 commits on main — all bug fixes targeting frontend apps:

| Hash | Issue | Message |
| --- | --- | --- |
| 4f1b621 | DAM-171 | fix(passenger): add timeout fallback so loading spinner always dismisses |
| 24ca4a6 | DAM-170 | fix(passenger): fix vehicle tracking — align frontend field names with API response |
| 78fd61c | DAM-169 | fix(pwa): add missing site.webmanifest to resolve 404 |
| c08f677 | DAM-168 | fix(homepage): make footer copyright year dynamic |
| 483bff0 | DAM-167 | fix(homepage): fetch live stats from /api/stats, drop stale hardcoded fallback |
| 1fdb014 | DAM-166 | fix(homepage): ensure hero map tiles load — resize on load, min-height, maxzoom |
| a87ebe2 | — | fix(passenger): render route cards immediately, not just after vehicles load |
| bf8b250 | — | fix(passenger): replace broken SSE with HTTP polling to eliminate persistent banner |
| ffd34b4 | — | fix(admin): remove spurious quote causing SyntaxError on admin panel load |

Files changed: public/passenger/index.html, public/index.html, public/admin/index.html, public/site.webmanifest

# 5. GitHub PRs & Issues

## Open PRs

PR #15 — feat(dashboard): add vehicle tracking dashboard SPA — fixes /dashboard/ 404 (OPEN)

## Recently Merged PRs

PR #14 — fix(ci): guard fastapi import in conftest.py (merged Mar 31)

PR #13 — fix(ci): fix gitleaks config format and coverage threshold (merged Mar 31)

PR #12 — fix(ci): resolve 18 test failures from multi-tenancy auth changes (merged Mar 31)

PR #10 — feat: add legal docs, pitch deck, JWT fix, Frankfurt migration (merged Mar 30)

PR #9 — feat(geofencing): add geofence alert system (merged Mar 30)

PR #7 — feat(api): GTFS-Realtime feed for Google Maps integration (merged Mar 31)

## GitHub Issues

#3 — bcrypt 5.x / passlib 1.7.4 incompatibility (CLOSED, resolved)

# 6. Agent Activity

| Agent | Status | Last Heartbeat |
| --- | --- | --- |
| CEO | Running | 2026-04-01 07:43 |
| CTO | Running | 2026-04-02 09:32 |
| Apps Builder | Idle | 2026-04-02 09:34 |
| Debug Tester | Idle | 2026-04-02 09:35 |
| CI/CD Monitor | Idle | 2026-04-02 09:34 |
| Platform Engineer | Idle | 2026-04-02 09:32 |
| Researcher | Idle | 2026-04-02 09:33 |
| Legal Advisor | Idle | 2026-04-02 09:32 |
| Grant Writer | Idle | 2026-04-02 09:32 |
| Finance Manager | Idle | 2026-04-02 09:32 |
| Marketing & Outreach | Idle | 2026-04-02 09:32 |

# 7. Issues Completed (Last 24 Hours)

| Issue | Agent | Title |
| --- | --- | --- |
| DAM-163 | Apps Builder | CRITICAL — Admin panel crashes with SyntaxError on load |
| DAM-164 | Apps Builder | Passenger app WebSocket shows persistent "Connection" banner |
| DAM-165 | Apps Builder | Passenger app route list shows skeleton loaders that never resolve |
| DAM-166 | Apps Builder | Homepage hero map is blank — MapLibre tiles not loading |
| DAM-167 | Apps Builder | Homepage stats are hardcoded instead of fetching live data |
| DAM-168 | Apps Builder | Footer copyright year shows 2025 instead of 2026 |
| DAM-169 | Apps Builder | PWA manifest returns 404 — missing site.webmanifest |
| DAM-170 | Apps Builder | Passenger app vehicle tracking broken — API property mismatch |
| DAM-171 | Apps Builder | Passenger app loading spinner never dismisses |
| DAM-157 | CI/CD Monitor | CI FIX: ruff format failing on commit 1841a58 |
| DAM-147 | Platform Engineer | Update GitHub Actions to fix Node.js 20 deprecation |
| DAM-148 | Debug Tester | CI FIX: Tests & Coverage failing on commit 1841a58 |
| DAM-146 | Platform Engineer | Commit and push all unstaged agent-generated files |
| DAM-143 | CTO | Fix /api/vehicles/positions returning null lat/lon |
| DAM-145 | Debug Tester | Fix Production Smoke Tests CI failure (exit code 4) |

# 8. Blocked Issues

| Issue | Title | Blocker |
| --- | --- | --- |
| DAM-63 | Activate Upstash Redis in Vercel production | Requires manual Vercel integration setup |
| DAM-49 | Platform Engineer task | Awaiting infrastructure access |

# 9. Open Work

DAM-62 (todo) — Create Launch Materials and Social Media Presence

DAM-61 (todo) — Draft Syrian Ministry of Transport Partnership Proposal

PR #15 (open) — Vehicle tracking dashboard SPA

# 10. Platform Metrics

| Total Issues (All Time) | 178 |
| --- | --- |
| Issues Completed (Last 24h) | 15 |
| Issues Blocked | 2 |
| Active Agents | 11 |
| Test Suite | 114 tests, 100% pass rate |
| Production | Healthy — 24 vehicles, DB + Redis connected |

Generated by CTO Agent (Paperclip) — 2026-04-02